Neighbourhood Workers Allowance Scheme:

Supporting Those Who Support Us All

Department of Government Services Delivery

7th November 2014

| Signed: _________________________ | Date: _________________________ |
| --- | --- |
| <<Print Name>> Chief Information Officer |  |
| Signed: _________________________ | Date: _________________________ |
| <<Print Name>> Chief Financial Officer |  |
| Signed: _________________________ | Date: _________________________ |
| <<Print Name>> Business Area/Program Lead |  |
| Supporting Agencies | n/a |
| Estimated cost | $XX million over n years |
| Estimated ICT cost | $XX million over n years |
| Risk assessment | Medium |
| Authority for the Proposal | Minister for Department of Government Services Delivery |
| Purpose | This First Pass Business Case supports the Cabinet submission on options to address limitations within the current ICT solution supporting delivery of the Neighbourhood Workers Allowance Scheme (NWAS). This document details the costs, benefits and risks associated with various solution options, as well as additional information in support of the preferred way forward. |

1.	Executive Summary	5

1.1	Summary of Options	5

1.2	Financial Summary	6

2.	Current Situation	7

2.1	Policy/Agency Context	7

2.2	Current Technical Environment	9

2.3	Business Problem	9

2.4	Stakeholder Impact	10

2.5	Current Risks	10

3.	Proposed Response	10

3.1	Strategic Alignment	12

3.2	Technical Environment	13

3.3	Business Environment	13

3.4	Benefits	13

4.	Proposal Summary	14

5.	Solution Options	16

5.1	Design Criteria	16

5.1.1	Functionality	16

5.1.2	General Requirements	17

5.2	Identified Options	17

5.3	Options Analysis	21

6.	Option Details	25

6.1	Option One Details - Base Case – Do Nothing	25

6.1.1	Description	25

6.1.2	Stakeholder Impact	25

6.1.3	Cost	25

6.1.4	Benefits	25

6.1.5	Cost-Benefit Analysis	25

6.1.6	Risk	25

6.1.7	Schedule	26

6.2	Option Two Details - ICT Development and Implementation	26

6.2.1	Description	26

6.2.2	Stakeholder Impact	26

6.2.3	Cost	26

6.2.4	Benefits	26

6.2.5	Cost-Benefit Analysis	26

6.2.6	Risk	26

6.2.7	Schedule	26

6.3	Option Three Details – Strategic Transformation	26

6.3.1	Description	26

6.3.2	Stakeholder Impact	26

6.3.3	Cost	26

6.3.4	Benefits	26

6.3.5	Cost-Benefit Analysis	26

6.3.6	Risk	26

6.3.7	Schedule	26

6.4	Option Three Details – Devolved Scheme Management	26

6.4.1	Description	26

6.4.2	Stakeholder Impact	26

6.4.3	Cost	26

6.4.4	Benefits	26

6.4.5	Cost-Benefit Analysis	26

6.4.6	Risk	26

6.4.7	Schedule	26

7.	Implementation Approach	27

8.	Organisational Capability	28

9.	Work to Second Pass	28

10.	Supporting Documentation	30

10.1	Project Management Plan	30

10.2	Risk Management Plan	30

10.3	Risk Register	30

10.4	Benefits Management Plan	30

10.5	Solution (Architecture) Design	30

10.6	Requirements Specification (Business Process Model)	30

10.7	P3M3® Capability Improvement Plan	30

10.8	Quality Plan	30

10.9	Procurement Strategy	30

10.10	Governance Plan	30

Note: This document is an example First Pass Business Case.

The Department of Finance and Deregulation (Finance) has issued the example to assist agencies to interpret the ICT Business Case Guide. Finance has designed the example to have broad applicability.
 
The example is entirely fictional

Use the Executive Summary to provide an immediate high level summary of the options considered – including the expected costs for the option – and a recommendation about the value of further investigation into the option.

# Executive Summary

## Summary of Options

The table below summarises the four practical options considered, initial cost estimates, strengths, weaknesses and recommendation to Government.

Table 1 - Summary of Options

| Option One – Do Nothing Total Cost: $XXm Option Lifespan - Undefined |
| --- |
| Strengths | Weaknesses | Recommendation - Preferred/Not preferred |
| Minimal additional funding to maintain current status quo. | No capacity to increase number of, or participation rate of, Neighbourhood Workers No incentive to correct the current slide in Neighbourhood Worker numbers | Not preferred Option included for comparison |
| Option Two – ICT Development and Implementation Total Cost: $XXm Option Lifespan – 10 Years |
| Strengths | Weaknesses | Recommendation - Preferred/Not preferred |
| Provides improvement in payment processing bottleneck Minimises short term expenditure | Many key business issues not addressed Does not address underlying structural issues Limited degree of future flexibility | Not Preferred - while delivering part of the benefit, does not meet the Department’s requirement for internal transformation and renewal, leaving a significant process burden on Departmental staff |
| Option Three – Strategic Transformation Total Cost: $XXm Option Lifespan: 15 Years |
| Strengths | Weaknesses | Recommendation - Preferred/Not preferred |
| Addresses the underlying issues Provides for improved payment processing and enables the shift to the online service delivery channel | Complexity of implementation | This is the preferred option as it provides the maximum benefit and longest lifespan. |
| Option Four – Devolved scheme management Total Cost: $XXm Option Lifespan: 5 Years |
| Strengths | Weaknesses | Recommendation - Preferred/Not preferred |
| Minimises short term expenditure Minimal additional funding required | Place a high burden on the sector Larger number of payment processors increases risk of payment processing fraud | Not Preferred - places too high a burden on the community sector and introduces significant fraud risk around payment claims and processing |

## Financial Summary

Table 2 - Financial Summary

|  |  | Year One (000) | Year Two (000) | Year Three (000) | Year Four (000) | Total (000) |
| --- | --- | --- | --- | --- | --- | --- |
| Option One NPV: $Ym | Capital |  |  |  |  |  |
|  | Operational |  |  |  |  |  |
|  | Total |  |  |  |  |  |
| Option Two NPV: $Ym | Capital |  |  |  |  |  |
|  | Operational |  |  |  |  |  |
|  | Total |  |  |  |  |  |
| Option Three NPV: $Ym | Capital |  |  |  |  |  |
|  | Operational |  |  |  |  |  |
|  | Total |  |  |  |  |  |
| Option Four NPV: $Ym | Capital |  |  |  |  |  |
|  | Operational |  |  |  |  |  |
|  | Total |  |  |  |  |  |

# Current Situation

## Policy/Agency Context

The Department of Government Services Delivery (DGSD) develops policy and implements programs that contribute to building Australia’s future. The Department is responsible for providing services that contribute to nation building and provide ongoing economic and social benefits that will develop over many decades. In particular, the Department’s support of community based Neighbourhood Worker activities plays an important role in Australia’s national development, economic prosperity, and social cohesion.

The Australian Government has in place a number of policies and initiatives for placing Neighbourhood Workers both nationally and overseas. These programs, whilst benefiting communities across the world, are also expanding the numbers of Neighbourhood Workers required, and places an increasing administrative burden on the Government’s and Neighbourhood Worker organisations’ resources.

The Proposal Context sets out the problem that the Proposal is responding to, or the opportunity. Use graphs, reference material, images – tell the story of the current situation.

Over time the number of registered Neighbourhood Workers available to service this growing demand has decreased:

Figure 1 - Neighbourhood Worker Rates

A key policy response to the declining numbers of registered Neighbourhood Workers is the proposed extension of the current NWAS, to be developed, implemented and operated by the Department.

A Departmental review – the Simpson Review, conducted to assess the Department’s capacity and readiness to implement an extended scheme has found that the Department’s operating model has evolved incrementally over the last decades to address changing trends, policies and circumstances. In responding to changes in the makeup of the Neighbourhood Worker sector, the Department has made incremental changes to critical business operations.

This has resulted in distributed operations which function semi-autonomously and are nationally inconsistent. As a result, the Department’s current business operating model has high labour costs, lacks agility and is experiencing significant stress in a changing environment.

In order to effectively manage the implementation and delivery of the NWAS, the Department seeks to transform its Neighbourhood Worker services, placing the needs of the Neighbourhood Worker community at the centre of a revised service delivery model, collecting more data electronically, and enabling earlier and more sophisticated processing of allowance payments.

The move to greater use of electronic channels is also in line with client expectations for how they would like to interact with the Department. It is also intended to be in alignment with the Australian Government’s reform agenda outlined in Ahead of the Game: Blueprint for Reform of Australian Government Administration and recognises the government’s service delivery principles articulated in Delivering Australian Government Services: Access and Distribution Strategy.

## Current Technical Environment

For ICT Enabled Business Cases - Describe the current situation not only from a business perspective – but also from a current technical perspective. High level environment and architecture diagrams can be helpful, but keep in mind the audience for the document when thinking about the degree of technical detail to include.

## Business Problem

Neighbourhood Workers play a vital role in delivering assistance to disadvantaged groups, and the current strained system of administration is causing many Neighbourhood Workers to withdraw their services, or to decrease the number of hours that they contribute. The combined effect of fewer Neighbourhood Workers and remaining Neighbourhood Workers working less generates a significant shortfall in the required capacity of the sector.

The value and importance of the Neighbourhood Worker sector continues to grow when considered in the context of Government funded services not reaching needy citizens.

As an incentive to attract more Neighbourhood Workers, and to retain existing Neighbourhood Workers, the Government is proposing to introduce a new allowance for registered Neighbourhood Workers. This is expected to address one cause of the current decline but of itself would reinforce the current diffused operating model of the Department, and will stretch the existing systems beyond their capacity to deliver services.

Of key concern is the Department’s capacity to effectively integrate the payment processing component of the scheme. A failure in this area will diminish the credibility of the scheme overall, possibly further exacerbating the rate at which Neighbourhood Workers withdraw.

This combined approach is necessary to address a number of factors that complicate the identification, reporting, verification and payment processing aspects of the scheme:

- DGSD’s processes, ICT systems and organisational structure are centred on payment claims themselves, and are often not geared to recognise the broader range of information and support services a Neighbourhood Worker may find helpful, regardless of whether their claim is accepted.

- In general, DGSD’s outgoing correspondence with clients focuses on explaining DGSD’s decision-making rationale and how the scheme rules have been applied to the client’s case, rather than focusing on the client’s needs and options.

- The current ICT systems supporting previous Neighbourhood Worker allowance payments were implemented in 2004 as an interim set of mostly standalone tools to facilitate a largely manual processing environment. These systems are now at end-of-life.

- DGSD’s processes, ICT systems and organisational structure are in many cases siloed. This places a heavy reliance on staff to manually identify potential cross-agency issues, and then resolve them through carefully coordinated manual action across multiple business groups, at high cost.

## Stakeholder Impact

The Department has conducted a survey to gauge the impact of the current situation on key stakeholder groups. In summary, the current issues with processing times and the complexity of engaging with the process are key contributors to the decline in Neighbourhood Worker numbers over the last few years.

A copy of the survey findings in provided at Attachment N.

## Current Risks

The key risks of not proceeding with improvements to NWAS are:

- Unsuccessful delivery of the extended Neighbourhood Worker allowance payment scheme,

- Financial performance reporting inaccuracies,

- Restriction of Government’s ability to contribute to an effective and functional Neighbourhood Worker sector,

- Continued staff turnover and TOIL costs and associated impact on staff morale,

- High and increasing costs of system support and maintenance,

- Continued reliance on specialised skill sets,

- Failure of DGSD to deliver on key accountabilities to Government, and

- Negative public perception of DGSD and the Australian Government.

# Proposed Response

Having identified the “Why” of the Business Case, the Proposed Response starts to articulate the “What” is being proposed to be done in response.

This is about identifying the desired end state or destination, rather 
than the detail of “How” to get there.

In order to resolve these business issues, and to respond to the feedback from DGSD’s client base, DGSD has formulated a Blueprint for the desired future operation of the Neighbourhood Workers Allowance Scheme. This Blueprint was constructed over the period September 2009 through November 2009, via a series of workshops. The Blueprint reflects extensive input from clients, staff and executives of DGSD.

The Blueprint calls for:

- Neighbourhood Worker Allowance Payment products that utilise a full range of channels which are easy to access and understood by clients;

- Integrated systems that are easy to use that provide staff with the tools needed to optimise the client experience and outcomes, reducing dependence on DGSD and third party support;

- Streamlined and improved coordination of service delivery and more effective support to Neighbourhood Worker; and

- Systems with integrated client information that support more efficient processing and decision making.

In response to the blueprint outlined above, DGSD proposes a Transformation Program.

Consider the inclusion of a proposed ICT architecture diagram to demonstrate the technical dimension of the proposal.

Four enabling capabilities underpin these strategic objectives:

eBusiness – expanding the range of Neighbourhood Worker products online, supported by an online client account on a redesigned website, an electronic document management system and other infrastructure changes. The eBusiness strategy directly addresses current limitations in the Department’s website and limited deployment of self-service tools, as well as the extensive data entry costs for payment claims lodged by paper and the general absence of communication between the Department and Neighbourhood Worker.

Service Centres – establishing modern and fully integrated Service Centres with highly skilled staff and support tools, to support Neighbourhood Workers staying in the e-channel and ensuring where possible clients no longer need to use the highest cost counter service. This would see the Department consolidate its current call centre activities into three Service Centres, providing 24/7 multi-channel support and services to clients nationally. The service centre strategy directly resolves the inconsistency clients experience through the current operating model.

Risk Analysis – establish strong analytical capabilities to define risk profiles that will drive the risk tiering of caseloads and underpin the Department’s capacity to make decisions about where work is done, where claims assessment rigour is applied, and where automation can be used to reduce the cost of processing.

Service Delivery Partners – increasing use of Service Delivery Partners to assist with low volume client contact and online lodgement including data entry for clients who are unable to use the e-channel. The Service Delivery Partner strategy provides a supporting means to convert paper claims into the required electronic format, helping the Department lower data entry costs.

This will transition the NWAS function to a state in which:

- Processes are centred on meeting Neighbourhood Worker needs, rather than processing claims;

- Neighbourhood Workers are able to submit a claim without needing to understand and distinguish between the various entitlement processes and regimes;

- The process of submitting a claim is simple and straightforward for the Neighbourhood Worker;

- Routine processing steps are automated, allowing staff to focus on exception based claims assessment, and client relationships, particularly clients with complex, high priority needs;

- All relevant staff have quick and convenient access to tools that allow them to effectively manage client relationships; and

- Comprehensive management information on the operation of the scheme is readily available.

Overall the result of the transformation program will be a Department that is capable of and committed to engaging with, understanding and meeting the needs of the Neighbourhood Worker community, supporting the provision of the Neighbourhood Worker allowance, thereby providing genuine incentive for an increase in Neighbourhood Worker numbers, the longer retention of current Neighbourhood Workers and an increase in the overall amount of Neighbourhood Workers provided.

Consider how the proposal aligns with the strategic goals of the organisation, and take the opportunity to identify how the proposal fits with whole-of-government policies, like the Data Centre Strategy, the Open Source Software Policy, Cloud Computing Strategy, the Australian Government Architecture, the Cyber Security Policy etc.
 Information on these and other Whole-of Government policies is available from the Finance Website.

## Strategic Alignment

This project is a key contributor to DGSD’s long-term strategy. Key extracts from DGSD’s strategy are shown in table below:

Table 3 - Strategic Alignment

| Source | Stated Strategy |
| --- | --- |
| DGSD 2013-14 Portfolio Budget Statements Outcome 1 Maintain and enhance the financial wellbeing and participation of Neighbourhood Workers through access to allowance payments and other support services, including advice and information about entitlements. | Assist eligible Neighbourhood Workers to receive their correct entitlements through effective advice and efficient claims determinations and review. Integrate Neighbourhood Worker retention as a key consideration in compensation policy and decision making. |
| DGSD 2013-14 Portfolio Budget Statements Outcome 2 Maintain and enhance the wellbeing and quality of life of communities through Neighbourhood Worker provided services. | Develop an integrated approach to support the Neighbourhood Worker community. Promote Neighbourhood Worker retention as a priority for Neighbourhood Worker. |
| DGSD Strategic Plan 2010-2015 | Client-Centric Program Design. Shared capability in Neighbourhood Worker Scheme Management |
| DGSD ICT Strategic Plan 2010-2015 | Providing smarter systems with connected-up client information. Modern ICT architecture for agility and flexibility. Planning and development of new payment processing systems for NWAS. |

## Technical Environment

For ICT Enabled Business Cases - Describe the proposed future state from a technical perspective. High level environment and architecture diagrams can be helpful, but keep in mind the audience for the document when thinking about the degree of technical detail to include.

## Business Environment

The NWAS Program will dramatically change the Department’s operating model and delivers upon a powerful vision for the future of Australia’s neighbourhood services infrastructure:

- Simpler, targeted and more accessible payment processing – assuring integrity and delivered at lower cost.

- Services will be more agile – able to adjust rapidly to changing neighbourhood and policy needs.

## Benefits

The key benefits of making the necessary improvements to NWAS are:

- People – The provision of a business system that effectively supports the Neighbourhood Worker community and DGSD staff in the development, maintenance and delivery of the scheme is expected to:

  - Improve management of people resources in both DGSD and community organisations;

  - Reduce staff Time off in Lieu (TOIL);

  - Improved staff morale and job satisfaction within the Neighbourhood Worker community and DGSD; and

  - Improve Neighbourhood Worker and staff retention.

- The Department – Actively meet DGSD key accountabilities and objectives for the effective management of the scheme and the responsible management of government finances:

  - Reducing time to deliver changes to the scheme;

  - Reducing risk to the timely delivery of the allowance payments; and

  - Ongoing accurate and effective management of the scheme.

- System – Capacity for flexible response to issues and emerging needs through a solution developed to core business requirements providing:

  - Flexible architecture to respond to evolving business requirement;

  - Reduction in time, effort and cost to implement relatively minor changes;

  - Reduction in the ongoing support and maintenance costs for the solution; and

  - Reduced reliance on specialised skill sets to maintain the solution.

It is recognised that the initially identified benefits outlined above, and in particular the performance indicators associated with them will need further elaboration and analysis to identify both current performance levels and appropriate target performance levels. This work is identified as a key component of the Work to Second Pass.

Consider providing a single page summary of the proposal in the form of an Investment Logic Map or similar.

# Proposal Summary

The identified problems, proposed solutions and expected benefits of the proposal are summarised in the following Investment Logic Map:

# Solution Options

## Design Criteria

Include where possible the high level requirements that any viable solution will be expected to deliver against. These will be examined in greater detail in Second Pass.

### Functionality

DGSD is to develop and maintain an online Neighbourhood Worker registration system and allowance payment system as the technical underpinning to a broader organisational transformation program.  The technical solution will be dictated by the following:

#### Neighbourhood Worker Registration

The primary channel for Neighbourhood Worker registration will be online.  Paper lodgement will be supported however this channel will not be encouraged.  The information collected as part of the registration process includes:

  - Tax File Number (TFN) or alternative identifier (subject to consultation with stakeholders and consideration of the Privacy Act 1988);

  - Name;

  - Date of birth;

  - Address;

  - Community Organisation Affiliation);

  - Valid email address;

  - Phone details; and

  - Nature of Neighbourhood Worker;

On successful completion of registration, the registrant is to be emailed an automated confirmation that the application has been received.  Before the application is approved it will be reviewed.  Once approved, the applicant will be issued with an approved Neighbourhood Worker registration number and an automated email will be sent confirming successful registration.

#### Payment processing

It is a requirement that allowance claims will be lodged and processed electronically. This includes:

- Lodgement of an allowance claim;

- Verification of claim;

- Processing of valid claim payments; and

- Investigation and resolution of invalid claims.

#### Deregistration

DGSD will deregister Neighbourhood Workers according to policy and legislative requirements.  The process will depend on the level of automation allowed.  For example, in some circumstances the process will be largely automated, that is the Neighbourhood Worker may be automatically deregistered.  This may occur in situations where the Neighbourhood Worker applies to cancel their registration.  In other circumstances a manual deregistration process is required where DGSD must decide whether the Neighbourhood Worker should be deregistered.  This is because DGSD is required to afford Neighbourhood Workers procedural fairness before deciding whether they should be deregistered.  This will follow DGSD’s revised and updated business process.

### General Requirements

#### Security and privacy

- Must protect Neighbourhood Workers’ information in accordance with the National Privacy Principles Legislation.

#### Performance

- The performance requirements will depend on the number of manual steps in the detailed process.

#### Reliability, availability and maintainability

- The online registration system will be supported during normal business hours.  Availability and reliability will be according to DGSD online systems standard business practice.

#### Policy, strategic, standards and architectural compliance requirements

- Australian Government Architecture.

#### Usability, flexibility, scalability, interoperability

- Data standards will include AS4590 for names and addresses.

#### Major external interfaces and interdependencies

- Policy dependencies – the design must allow for the policy and legislative process.

There are a number of ways to present the options considered – tables such as the one below are useful as they provide a brief description and a high level evaluation of the merits of each. Provide a similar level of detail for all options considered.

## Identified Options

This section explores possible options and refines these to four practical options which could be undertaken to make the necessary improvements in the systems underpinning NWAS to address the key business problems indentified.

The following ICT options were identified based on market analysis, industry experience and consultation within DGSD and the Neighbourhood Worker Community.

Table 4 - Options

| Option 1 – Base Case – Do Nothing |
| --- |
| Description | Costs |
| Continue to use existing processes and systems. The base case is included for comparison to the current cost base and does not address any of the limitations or risks. | Existing maintenance and support costs continue and grow over time. |
| Risks | Barriers |
| Benefits of extended Neighbourhood Worker support scheme may not be realised, Negative impact on Government, Ministerial and Departmental reputation, Continued and increasing high staff turnover, further compounding risks to quality and accuracy through loss of core knowledge and capability, Existing implementation will continue to become more complex and costly to maintain, Failure of NWAS to meet Community, Government and DGSD’s evolving requirements, Lack of responsiveness to the needs of Neighbourhood Worker, Community Groups, Agencies and Government due to loss of skilled resources in DGSD and system inflexibility. | Future reforms or adjustments to the scheme cannot be readily implemented. |
| Strengths | Weaknesses |
| Minimal additional funding to maintain status quo | Current issues and risks continue, Continued high cost of ongoing maintenance, Does not readily support changes to meet future government reforms, Business and technical issues will continue to grow, Continued difficulties to retain system knowledge and experience, Unable to provide the required level of reporting from the system, with reliance on data extracts and manual manipulation of data, compounding performance issues as increased reporting requirements drive further manual extracts and manipulation |
| Option 2 – ICT Development and Implementation |
| Description | Costs |
| Re-engineer some business processes to support implementation of a new ICT solution that uses an integrated off-the-shelf framework for most core functions, but uses other custom-built and off-the-shelf systems for some ancillary and specialist functions. Do not undertake wholesale process improvement or organisational re-design. |  |
| Risks | Barriers |
| Strengths | Weaknesses |
| Option 3 – Strategic Transformation |
| Description | Costs |
| Transform Departmental operations through the implementation of a comprehensive blueprint of strategic changes aimed at making major improvements to the integrity and efficiency of Australia’s Neighbourhood Worker allowance scheme. The three strategic changes are: Client Services Transformation - to use risk management and technology to deliver major integrity, efficiency and client service responsiveness and consistency in decision accuracy. Scheme Simplification and Deregulation - to significantly simplify the complexity of the Neighbourhood Worker allowance system to make it easier for clients to understand and to reduce program implementation costs Business Services Transformation - to adopt a shared service model for corporate business support services to reduce costs, and to consolidate and strengthen risk management capability within the Department. | Existing maintenance and support costs continue during implantation period, Costs for design, development, testing, implementation and training including ICT area direct development, implementation and training, ICT increased maintenance, Business area specification, testing and training, and Community sector training. Cost for additional development and test environment. |
| Risks | Barriers |
| Enhancements introduce errors and additional issues due to current system complexity, Failure of NWAS to meet Government and DGSD requirements, Failure to meet Neighbourhood Worker community requirements which could result in loss of Neighbourhood Worker, Significant COTS product customisation may be required to meet all business requirements, and Cost of NWAS to DGSD increases beyond the agreed budget. | Current complexity of system and data structures introduces long timeframes for development and testing of refresh, DGSD focus on implementation may divert focus from provisions of community support. Sector stakeholders may not agree prioritisation of functionality for implementation. |
| Strengths | Weaknesses |
| Improvements in system usage during peak usage times, System flexibility to effectively respond to emerging government reporting requirements Increased ability to meet service objectives and targets, Decreases in system complexities such as the underlying data structures, Minimal disturbance to system business processes, workflow and personnel training, Decreased work effort requirements of DGSD personnel during payment claim assessment and processing, Increases in job satisfaction and ability to perform data analytics, as opposed to quality assurance procedures, Increases in DGSD and Neighbourhood Worker community interoperability and user acceptance, and Reduce the need to manually enter and extract data from the system and avoid the unnecessary use of competing systems | Based on the current NWAS implementation, the custom coding component of development incurs a significant amount of time and effort, This option makes the assumption that the initial business requirements have not deviated and therefore the original design remains applicable. |
| Option 4 – Devolved scheme management |
| Description | Costs |
| Transfer the responsibility for management of the scheme to registered community organisations that manage Neighbourhood Worker. Organisations will be allocated a proportion of the administered funds and be responsible for the collection, validation and payment processing to the Neighbourhood Worker. |  |
| Risks | Barriers |
| Strengths | Weaknesses |

The options detailed above were reviewed and assessed against the following criteria:

- The chosen solution must be focused primarily on meeting the needs of DGSD clients.

- Ability to provide DGSD staff with a ‘whole of client’ view, across all relevant segments and business functions, including comprehensive relationship management information.

- Support for the flexible management of tasks and activities across a complex organisational structure.

- Support for the application of multiple complex rule sets to a claim.

- Support automatic generation and storage of claim documents based on user-configurable templates.

- Able to provide acceptable response times while processing up to 1500 claims per day.

- Fit to Whole-of-Government (WofG) ICT policies.

- Consistent and user-friendly interface, to minimise training and facilitate cross-skilling of staff.

- Flexibility to modify systems in response to changes in Government policy.

- Interoperable with DGSD’s legacy systems and with modern Web-based systems.

Having provided a high level view, an assessment of each option against the criteria 
should be included – a table format can be useful in this regard. The level of detail provided should be sufficient to support the recommendation made.

## Options Analysis

The following table details the assessment of these options.

Table 5 - Options Analysis

| Requirement | Option 1 – Do Nothing | Option 2 – ICT Development and Implementation | Option 3 – Strategic Transformation | Option 4 – Devolved Scheme Management |
| --- | --- | --- | --- | --- |
| Benefits | Achieves none of the expected benefits | Achieves part of the efficiency benefit | Achieves most if not all of the expected benefits | Achieves few of the benefits |
| Total costs (over 5 years) | $XX million Opex (based on continuation of current expenditure) $XX million per year Administered Funds | $XX million Capex $XX million Opex $XX million per year Administered | $XX million Capex $XX million Opex $XX million per year Administered | $XX million per year Administered |
| Implementation costs | Nil (relative to current business as usual – any increased funding applied to BAU will deliver some process improvement) | $XX million over two years | $XX million over three years | $XX million over three years |
| Ongoing costs (per year) | $XX million | $XX million | $XX million | $XX million |
| Net Present Value (NPV) | $0 million | $XX million | $XX million | $XX million |
| Implementation timeframe | N/A | 12 – 24 months | 36 months | 12 - 36 months |
| Fit to Requirement 1 Client-centric | Low | Medium | High | Medium |
| Fit to Requirement 2 ‘Whole of client’ view | Low | Medium | High | Low |
| Fit to Requirement 3 Flexible task & activity management | Low | Low | High | Medium |
| Fit to Requirement 4 Apply multiple complex rule sets | Low | Medium | High | Low |
| Fit to Requirement 5 Flexible document generation and storage | Low | Medium | High | Low |
| Fit to Requirement 6 Process up to 150 claims per day | Low | High | High | High |
| Fit to Requirement 7 Fit to Government ICT policies | Low | High | High | Low |
| Fit to Requirement 8 Usability | Low | High | High | Medium |
| Fit to Requirement 9 Flexibility | Low | Medium | High | Medium |
| Fit to Requirement 10 Interoperability | Low | Medium | Medium | Low |
| Implementation risk | N/A | High | High | Extreme |
| Conclusion | Least Preferred Option | 2nd Ranked Option | Preferred Option | 3rd Ranked Option |

The recommended option based on this assessment is Option 3 - Strategic Transformation of the NWAS.

Example Net Present Value (NPV) Analysis for Preferred Option:

Table 6 – NPV Analysis

| Financial Year | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- |
| Internal (Agency) Costs [A] | 1000 | 500 | 500 | 250 |
| External (user) Costs [B] | 500 | 250 | 125 | 0 |
| Internal (Agency) Benefits [C] | 0 | 250 | 250 | 250 |
| External (User) Benefits [D] | 0 | 500 | 1500 | 1500 |
| Net Value Flows [E = C+D-A-B] | -1500 | 0 | 1125 | 1500 |
| Discounted Value Flows (10% discount rate for this project) | -1363.6 | 0 | 845.2 | 1024.5 |
| NPV (Sum of discounted value flows) | +506.1 |  |  |  |

# Option Details

## Option One Details - Base Case – Do Nothing

### Description

### Stakeholder Impact

### Cost

### Benefits

### Cost-Benefit Analysis

### Risk

The most significant P3 hazards for the NWAS program are Program Management, Benefits Management and Risk Management. Relevant treatment measures are outlined below. Specific mitigation strategies to address risks to implementation arising from DGSD’s areas of lower organisational capability will be detailed in the Second Pass Business Case.

#### Capability Improvement Plan risk treatments

A copy of the Department’sP3M3® - Capability Improvement Plan (CIP) is provided at Supporting Documentation 10.7. As noted at paragraph 1.14 of the CIP, DGSD has committed to achieving its target level of three for each sub-model over the next two years.

As the assessment shows, the Department’s Program Management capability requires particular attention. As noted in paragraph 2.11 of the attached CIP, DGSD aims to achieve a rating of two in this area over the next year, by progressively establishing program management offices for each of its programs, and to achieve a rating of three by the end of the second year with all programs using centrally-mandated governance, management and reporting framework.

#### Project-specific risk treatments

Of specific relevance to the transformation program are the low maturity levels for both benefits and risk management.

In addition to the capability improvement initiatives identified in the CIP, the NWAS program will engage of contractors to accelerate development of:

- Benefits Identification and Realisation Plan;

- Benefits Matrix;

- Risk Management Strategy; and

- Risk Register.

These artefacts will identify benefits that are specific, measurable, and time-bound, and each benefit will be assigned an owner. Risk management will be undertaken in accordance with AS/NZS ISO 31000:2009. The initial contracts will provide for effective skills transfer, as part of the strategy outlined in paragraph 3.26 of the attached CIP to ‘develop and enhance, as a high priority, in-house expertise in risk management’.

### Schedule

## Option Two Details - ICT Development and Implementation

### Description

### Stakeholder Impact

### Cost

### Benefits

### Cost-Benefit Analysis

### Risk

### Schedule

## Option Three Details – Strategic Transformation

### Description

### Stakeholder Impact

### Cost

### Benefits

### Cost-Benefit Analysis

### Risk

### Schedule

## Option Three Details – Devolved Scheme Management

### Description

### Stakeholder Impact

### Cost

### Benefits

### Cost-Benefit Analysis

### Risk

### Schedule

# Implementation Approach

Oversight for delivery of the program will sit with Executive Committee, who will appoint a Senior Responsible Officer with responsibility for program management. The SRO will be supported by the Program Management Office which has carriage of a raft of capability improvement initiatives as outlined in the P3M3® - Capability Improvement Plan (CIP) provided at Supporting Documentation 10.7.

The PMO will also coordinate the provision of external business assurance (provided by both government and private sector quality assurance providers) at regular intervals through program.

An important aspect of the program’s governance arrangements is the establishment of an external (to the program) reference group. This group will ensure there is commitment across the highest levels of the public service and alignment between the Department’s reforms, reforms in other agencies as well the government’s broad reform agenda.

The Neighbourhood Worker Council of Australia is the forum through which the Department is working in partnership with the sector to ensure a collaborative approach.

Figure 3 – Governance Body Structure

Having identified the problem to be solved and the options to be explored in response, this section of the Business Case is about confirming the Agencies capability and capacity to deliver the solution.

The focus should be primarily on confirming the agencies capacity to deliver an effective Second Pass Business Case.

# Organisational Capability

The Department completed a P3M3® self-assessment in April 2009. This self assessment was subsequently validated by ACME Consulting – an ACO accredited by APMG. The validation was completed in July 2013, and the results are shown in the table below:

Table 7 – P3M3® Assessment Result

| P3M3 Process Perspective | Portfolio Management | Program Management | Project Management |
| --- | --- | --- | --- |
|  | A | B | A | B | A | B |
| Management Control | 2 | 3 | 1 | 2 | 2 | 3 |
| Benefits Management | 1 | 2 | 1 | 3 | 1 | 3 |
| Financial Management | 2 | 3 | 2 | 3 | 2 | 3 |
| Stakeholder Engagement | 2 | 2 | 2 | 3 | 2 | 3 |
| Organisational Governance | 2 | 2 | 2 | 3 | 2 | 3 |
| Risk Management | 2 | 3 | 2 | 3 | 2 | 3 |
| Resource Management | 2 | 2 | 2 | 3 | 2 | 3 |
| Generic Attributes | 2 | 2 | 2 | 2 | 2 | 3 |
| Overall | 1 | 2 | 1 | 2 | 1 | 3 |

- Levels at most recent validated assessment

- 2011 target level in Capability Improvement Plan

# Work to Second Pass

Costs involved in developing this proposal to Second Pass are estimated at $XX million and DGSD is seeking this amount in additional funding.

The diagram below shows the high-level schedule, and key work items required to deliver the Second Pass Business Case.

Figure 4 - Schedule to Second Pass

To deliver the Second Pass Business Case in time for inclusion in the Budget cycle for 2009/10, the second pass schedule has been broken into two phases, the first of which includes detailed analysis, approaches to market and development of the Second Pass Business Case document. The second phase includes technical proof of concepts as a final validation to the business case.

The expected costs to Second Pass are detailed in the table below.

Table 8 - Costs to Second Pass

|  | Item | Indicative Cost ($ 000) |
| --- | --- | --- |
| Phase One Completion Aug 09 | Project Manager |  |
|  | Financial Modeller |  |
|  | Business Analyst |  |
|  | Technical Writer/Project Admin |  |
|  | Architects (Solution & Data) |  |
|  | Developers |  |
|  | Business Users |  |
|  | SMEs |  |
|  | Market Approach |  |
|  | Phase 1 Total |  |
|  | Item | Indicative Cost ($ 000) |
| Phase Two Completion Oct 09 | Project Manager |  |
|  | Business Analyst |  |
|  | Technical Writer/Project Admin |  |
|  | Business User Involvement |  |
|  | Vendor/SMEs |  |
|  | Hardware (Test/Develop Environ.) |  |
|  | Hardware Maintenance and Support |  |
|  | Phase 2 Total |  |
|  | Work to Second Pass Total |  |

# Supporting Documentation

Refer to the ICT Two Pass Documentation Guide for descriptions of these.

## Project Management Plan

## Risk Management Plan

## Risk Register

## Benefits Management Plan

## Solution (Architecture) Design

## Requirements Specification (Business Process Model)

## P3M3® Capability Improvement Plan

## Quality Plan

## Procurement Strategy

## Governance Plan