Air Force Life Cycle Management Center (AFLCMC)

Standard Process

for

AFLCMC Product Support

Business Case Analysis (PS BCA) Process

Process Owner:  AFLCMC/LG-LZ

Date: 24 Feb 16

Version: 1.3

Record of Changes.

| Record of Changes |  |  |
| --- | --- | --- |
| Version | Effective Date | Summary |
| 1.0 | 16 May 13 | Standard process reviewed by S&P Board on 18 Apr 13. After requested revisions it was approved on 16 May 13. |
| 1.1 | 13 Mar 14 | Changed PS Oversight Board to PS Steering Board and PS Review team to PS Advisory Group. |
| 1.2 | 5 Aug 15 | Revised to updated governance structure, final report requirements and other administrative changes |
| 1.3 | 24 Feb 16 | Added Metric attribute table in section 5.0 |

Product Support Business Case Analysis (PS BCA) Process

1.0 Description.

1.1 The Product Support Business Case Analysis (PS BCA) process is a structured methodology that aids decision making by identifying and comparing alternatives by examining the mission and business impacts (both financial and non-financial), risks and sensitivities.

1.2 The PS BCA concludes with a recommendation, associated specific actions and an implementation plan to achieve stated organizational objectives and desired outcomes.

2.0 Purpose.

2.1 Purpose. The PS BCA does not replace the judgment of a decision maker.  Rather, it provides an analytic, standardized, and objective foundation upon which credible decisions can be made.  The PS BCA should be a comprehensive, fair and accurate comparison when evaluating multiple alternatives and must be repeatable, traceable and trackable by a third party.  It should take into account broad Department-wide impacts and context throughout the analysis.  The Product Support Manager (PSM) prepares a PS BCA for major product support decisions, especially those that result in new or changed resource requirements.  The PS BCA helps leadership with significant investment and strategic decisions across all applications of product support.  For example, PS BCAs may support decisions on whether or not to transform business operations, develop a web-based training curriculum, develop solutions to any of the integrated product support elements, or retire an asset.

2.2 Scope.  A PS BCA is required by 10 USC 2337 to support milestone decisions, every 5 years or when a change occurs to the product support strategy.  The AFLCMC PS BCA Standard Process implements the DoD guidance found in the PS BCA Guidebook from DoD.  Per Air Force Instruction (AFI) 63-101, a PS BCA is required for Acquisition Category (ACAT) I, IA, and II programs but is at the discretion of the MDA for ACAT III programs.  If the Milestone Decision Authority (MDA) decides to waive the ACAT III PS BCA requirement, this shall be documented (in the Life Cycle Sustainment Plan (LCSP) and via MDA memorandum).  The PS BCA will be revalidated prior to any change in the product support strategy or every 5 years, whichever occurs first.  The PS BCA supports lifecycle decisions for both acquisition and sustainment.

2.3 Support strategic planning (mission, vision, and objectives).

2.3.1 AFLCMC Objective 4, “Standardize and Continuously Improve Center Processes”

2.3.2 AFLCMC Objective 2, “Deliver Affordable and Effective Product Support"

3.0 Entry/Exit Criteria and Inputs/Outputs.

3.1 Entry Criteria.  Per FY2010 NDAA Sec. 805, Life Cycle Management and Product Support, conduct a PS BCA to support a milestone decision, every 5 years, or prior to a change to the strategy.  Each iteration of a PS BCA should build on the previous PS BCA and use the previous PS BCA’s approved and implemented recommendation(s) as the baseline to compare alternatives. The levels of detail in the PS BCA differ according to where the program is in the life cycle.  Include any new or updated alternatives, costs, and schedule impacts relative to the most recent or changed product support strategy.

3.2 Exit Criteria.  The PS BCA is finalized and briefed through the standard process governance structure (Attachment 2) and the final report is approved by the MDA (Attachment 3).  The strategy and decision resulting from the PS BCA shall be documented in the LCSP and other official program files as required.

3.3 Inputs

3.3.1 Program data, previous PS BCA.

3.3.2 Program knowledge and program documentation as needed.

3.4 Outputs

3.4.1 Product support recommendation supported by analysis.

3.4.2 Incorporate completed PS BCA findings and approved recommendation in the LCSP and in official program files.

4.0 Process Workflow and Activities.

4.1 Supplier, Input, Process, Output, and Customer (SIPOC) (Table 1):  The below table provides a snapshot of the SIPOC analysis for a PS BCA.

Table 1.  SIPOC

| Supplier | Input | Process | Output | Customer |
| --- | --- | --- | --- | --- |
| - Program Office - Air Force Sustainment Center (AFSC) - Other product support providers - Using Command(s) - Original Equipment Manufacturer(s) - Other stakeholders | - Program data, documentation and knowledge from a program office, sustainment center, and/or other stakeholders - Previous PS BCA - New or revised PS strategy | Conduct a PS BCA, which is a structured methodology to aid decisions by identifying and comparing alternatives and how mission and business is impacted. | - Finalized and briefed through the standard process governance structure - Final report approved by MDA Findings and approved recommendation incorporated in the LCSP | - PM - Contracting Officer - AFLCMC - AFSC - AFMC - SAF/AQ - OSD - Using Command(s) |

4.2 Process Flowchart.  The PS BCA process for AFLCMC, AFLCMC/LG-LZ is a high-level step-by-step process for key events by organizational groupings (see Figure 1 below).

Figure 1. Process Flowchart

PSIC:  Product Support Integration Council; PSSB:  Product Support Steering Board; IOI:  Item of Interest; PEO:  Program Executive Officer; SPM:  System Program Manager

4.3 Work Breakdown Structure (WBS). Each event in the process flowchart is further broken down in the WBS in Table 2.    For the more detailed MS Excel version of the WBS see Attachment 1. You may utilize the WBS activities to form the basis of a schedule or you may tailor and add columns of supporting information.

Table 2. WBS

5.0 Measurement

5.1 The AFLCMC PS BCA Standard Process is measured IAW the below metric attribute.

5.2 Collection

5.2.1 AFLCMC Process Metrics Data Collection site will be used to collect metrics.

5.2.2 Access and further explanation of the metric collection process will be discussed during the PS BCA Kickoff Meeting (WBS step 1.4).

6.0 Roles and Responsibilities.

6.1 AFLCMC/LG-LZ (Process Owner)

6.1.1 Maintains and coordinates any changes to this process, “AFLCMC PS BCA Process”

6.1.2 Maintains and manage changes to process documentation, which will reside on a SharePoint site that hosts all the documentation for the Center’s standard processes.

6.1.3 Provides training to the AFLCMC workforce regarding this process.

6.1.4 AFLCMC/LG-LZ will collect, maintain and analyze AFLCMC PS BCA Standard Process metrics data.

6.1.5 Retain copy of finalized PS BCAs, subject to restrictions due to proprietary data.

6.1.6  Provide functional guidance to AFLCMC/CC and AFMC/A4 in support of PSIC, PSSB, and Final Report coordination process

6.2 PM/Product Support Manager

6.2.1 Working for the PM, the PSM is responsible for the Product Support BCA.

6.2.2 Oversees the team that is conducting and writing sections of the PS BCA.

6.2.3 Will collect and provide AFLCMC PS BCA Standard Process metrics data via the AFLCMC Dashboard or as requested by AFLCMC/LG-LZ.

6.3 Enterprise PS BCA IPT and Governance (PSSB and PSIC)

6.3.1 Provide directional guidance and concurrence through the PS BCA process.

6.3.2 Ensure the PS BCA strategy integrates a DoD and AF enterprise-wide perspective.

6.3.3 Table 3 provides additional details on what level of the governance structure should be engaged at key steps as outlined in the WBS (Attachment 1).

Table 3.  Governance Structure Gates by Program Category

7.0 Tools.

7.1 To aid in the execution of the PS BCA, AFLCMC/LG-LZ there is a SharePoint site that houses additional information, guidebooks, and resources (i.e.:  AFLCMC PS BCA Handbook, PS BCA checklist, Governance structure briefing templates, etc.).

7.2 Additional resources may be found at the SharePoint site below:  https://cs4.eis.afmc.af.mil/sites/1334/Logistics%20Program%20Support/default.aspx

8.0 Training.

8.1 AFLCMC Training.

8.1.1 As part of the PS BCA standard process, AFLCMC/LG-LZ will provide detailed PS BCA training during the PS BCA Kickoff as identified in process flowchart (1.4).

8.1.2 AFLCMC/LG-LZ will also provide periodic PS BCA awareness classes during LG Initial/Journeyman training and AFLCMC Focus Week for all functional areas.

8.2 DAU Training.

8.2.1 DAU, CLL 015, Product Support Business Case analysis, and LOG 235, Performance Based Logistics, provide additional information on executing PS BCAs.

9.0 Definitions, Guiding Principles or Ground Rules & Assumptions.

  - Final Report:  The purpose of the PS BCA Final Report is to ensure the PS BCA is fully documented per the contractual deliverables, including methodologies that are repeatable and traceable, provide formal documentation of BCA analysis, findings, and recommendations as determined by the governance structure and to document a PS BCA recommendation that is comprehensive, consistent, accurate, timely and unbiased.

10.0 References to Law, Policy, Instructions or Guidance. Process standardization is required by the AFMC and AFLCMC Strategic Plans. References that relate to this process included the following:

10.1 FY2010 NDAA Sec. 805, Public Law 111-84, Life Cycle Management and Product Support (10 USC 2337)

10.2 USD AT&L Policy Memo, Strengthened Sustainment Governance for Acquisition Program Reviews, 5 Apr 10

10.3 DoD Product Support Business Case Analysis Guidebook, Apr 11

10.4 AFI 63-101, Integrated Life Cycle Management, 7 Mar 13

10.5 Implementation instructions contained in Air Force Pamphlet 63-128, Integrated Life Cycle Management, 10 Jul 14

10.6 AFI 65-509, Business Case Analysis, 19 Sep 08

10.7 AFI 65-509, Business Case Analysis, 19 Sep 11

10.8 Air Force Manual 65-510, Business Case Analysis Procedures, 22 Sep 08

Attachment 1–MS Excel WBS for PS-BCA Process

https://cs4.eis.afmc.af.mil/sites/1334/Logistics%20Program%20Support/default.aspx

Attachment 2–Product Support Governance Structure

Milestone Decision Authority (as required)

Product Support Steering Board

Co-Chair: AFLCMC/CC & AFSC/CC

Stakeholders: SAF/AQX; SAF/AQD; SAF/FMC; AF/A4L/A47P;

Operating MAJCOM/A4 or A8/9;

PEO/program manager; HQ AFMC/A2/5/A4/A8/9EN/FM;

Product Support Integration Council (PSIC)

Co-Chair: AFLCMC/LG & AFSC/LG

Members: HQ AFMC/A5Q/A9A/A4F/FMC; AFLCMC/FZC; AFRL; AFSC/LGX/FZC; program manager/weapon system program manager(s) or equivalent; Other Command/Center Subject Matter Experts as needed (PK, EN, etc.)

Enterprise PS BCA IPT

Co-Chair: AFLCMC/LZS & AFSC/LGX

Members: HQ AFMC/A5Q/A9A/A4F/FMC; AFLCMC/FZC; AFSC/LGX/FZC; Other Command/Center Subject Matter Experts as needed (PM, PK, EN, etc.)

Attachment 3 - Final Report Coordination and Approval

Staffing PS BCA Review/Coordination:  At a minimum, the PS BCA Product Support Manager will coordinate the PS BCA Final Report internal to the Program Office, to include but not limited to, the PS BCA Functional Team Leads, PM, FM, PK, AFLCMC/FM-FZ Office and AFMC/FMC.  AFMC/FMC reserves the right to forward to SAF/FMC and/or AFCAA for additional assistance if needed.   NOTE:  For all ACAT IC and ID Programs SAF/FMC must review/coordinate.